ScoutRena: The AI-Powered Talent Transfer Market

"We're not building an AI recruiter. We're building the world's first AI-powered Talent Transfer Market, where candidates have dynamic market values, companies strategically bid with blockchain-backed Talent Tokens, and GenAI predicts future potential rather than merely matching keywords."

Background

This is a hackathon project that needs to wow judges with both vision and execution. The platform transforms hiring from a static keyword-matching process into a dynamic, Bloomberg-meets-Blue-Lock talent marketplace. Every candidate has a living market value, companies bid strategically with Talent Tokens, and AI predicts future potential — not just current skills.

User Review Required

IMPORTANT

Tech Stack Decision: I'm proposing Next.js (App Router) + Firebase (Auth/Firestore) + Hardhat (local blockchain) for maximum demo impact with minimum infrastructure. This gives us SSR for SEO, real-time data via Firestore, and a local Ethereum blockchain for the token system. Are you comfortable with this stack?

IMPORTANT

Scope for Hackathon: This vision has 15+ major features. For a hackathon demo, I recommend building all dashboards with rich mock data and working interactions, but making the AI/blockchain layers demo-quality (simulated AI responses, local Hardhat chain). The UI will be 100% real; the backend intelligence will be convincingly simulated. Does this approach work?

WARNING

Blockchain Complexity: A full Hardhat + smart contract setup adds significant complexity. For the hackathon, we could either:

Full smart contracts (Hardhat local chain, real Solidity contracts for TalentToken ERC-20 + SoulBound ERC-721) — more impressive but takes time

Simulated blockchain — looks identical in the UI but uses Firestore for the ledger, with a "blockchain explorer" view that shows tamper-proof transaction hashes

Which approach do you prefer?

Open Questions

IMPORTANT

Authentication: Should both students and companies register/login, or is a demo mode (pre-populated accounts) sufficient for the hackathon?

Real AI Integration: Do you want to integrate a real LLM API (e.g., Gemini) for the AI assessment generation and talent analysis, or should it be pre-scripted for reliability during demo?

Mobile Responsiveness: Should the prototype be fully responsive, or is desktop-first acceptable for the hackathon presentation?

Deployment: Do you need this deployed (Vercel/Firebase Hosting) or is localhost sufficient for the demo?

Team Size: Are you building this alone or with a team? This affects how I split the work.

Proposed Architecture

Blockchain — Hardhat / Simulated

Backend — Firebase + API Routes

Frontend — Next.js App Router

Landing Page

Student Dashboard

Company Dashboard

Talent Market

Rankings & Leaderboard

AI Assessment Arena

Talent Card / DNA Profile

Career Stock Chart

Skill Radar / Ambition Score

SBT Badge Gallery

Compatibility Heatmap

Candidate Discovery

Bid Management

Following Feed

Trial Internship Tracker

Hidden Gem Detector

Firebase Auth

Firestore DB

Real-time Listeners

API Routes

AI Engine - Gemini/Mock

Market Value Calculator

CPI Scoring Engine

TalentToken ERC-20

SoulBound Token ERC-721

Bid Contract

Transaction Ledger

Proposed Changes

Phase 1: Project Foundation & Design System

[NEW] Project initialization (Next.js + dependencies)

bash

npx -y create-next-app@latest ./ --typescript --tailwind --eslint --app --src-dir --import-alias "@/*"

Wait — per the user's preference and the system guidance, we should use Vanilla CSS unless explicitly requested. However, for a hackathon with this scope, I'll confirm with the user.

Core dependencies:

next (App Router)

firebase + firebase-admin

recharts (stock charts)

framer-motion (animations)

ethers (blockchain interaction)

hardhat (local chain, if chosen)

[NEW] src/app/globals.css — Design System

Complete design system with:

Dark mode first (Bloomberg-inspired dark theme with neon accents)

Color palette: Deep navy (#0a0e27), electric blue (#00d4ff), neon green (#00ff88), amber (#ffaa00), crimson (#ff3366)

Glassmorphism cards with backdrop-blur

CSS custom properties for all tokens

Responsive grid system

Micro-animation keyframes (pulse, glow, slide-up, fade-in, shimmer)

Typography scale using Inter + JetBrains Mono (for numbers/data)

[NEW] src/app/layout.tsx — Root Layout

Google Fonts (Inter, JetBrains Mono)

SEO meta tags

Dark theme wrapper

Navigation sidebar

Phase 2: Landing Page — The Hook

[NEW] src/app/page.tsx — Landing Page

The first thing judges see. Must be breathtaking.

Hero section with animated particle background (canvas-based talent network visualization)

Tagline: "Where Talent Has a Market Value"

Live ticker showing simulated market values changing (like Bloomberg terminal)

Three role entry points: Student / Company / Explorer

Animated statistics counter (candidates, bids, tokens traded)

Feature showcase with scroll-driven animations

Phase 3: Student Dashboard — The Talent Card

[NEW] src/app/student/page.tsx — Student Dashboard

The student's home base. Shows their complete talent profile.

Sections:

Talent Card (hero) — Name, rank, market value, growth %, demand index, risk score

Career Stock Chart — Interactive line chart showing value history (Recharts)

CPI Breakdown — Animated radar chart showing all 7 dimensions

Skill Galaxy — Visual skill map with proficiency levels

SBT Badge Gallery — Soul Bound Token achievements displayed as collectible cards

Compatibility Heatmap — Company compatibility percentages

Active Bids — Companies currently bidding, with token amounts

AI Insights — GenAI-generated career advice

Verified Credentials — Certificates, hackathons, open source with verification badges

[NEW] src/app/student/[id]/page.tsx — Public Talent Profile

Public-facing version of the talent card (what companies see).

Includes Blind Mode toggle (hides name, photo, college, gender)

Shows Ego/Ambition Score with animated progress bars

[NEW] src/components/TalentCard.tsx

The signature UI element — a premium card with:

Holographic gradient border animation

Market value with live pulse animation

Rank badge with tier colors (Diamond, Platinum, Gold, Silver, Bronze)

Growth indicator arrow with color coding

[NEW] src/components/StockChart.tsx

Career stock chart using Recharts:

Candlestick-style or area chart

Hover tooltips showing events (hackathon win, certification, etc.)

Time range selector (1W, 1M, 3M, 6M, ALL)

Gradient fill under the line

[NEW] src/components/CPIRadar.tsx

Radar/spider chart for the 7 CPI dimensions:

Technical Ability (30)

Learning Velocity (25)

Consistency (15)

Project Originality (10)

Community Contribution (5)

Behavior (10)

Adaptability (5)

[NEW] src/components/BadgeGallery.tsx

Soul Bound Token badges:

First Blood — First verified project

Hackathon Warrior — 3+ hackathons

Open Source Pioneer — Merged PR in a major repo

Certification Hunter — 5+ verified certs

Streak Master — 30-day learning streak

Rising Star — Fastest value growth in a week

Hidden Gem — Discovered by Hidden Gem Detector

Market Mover — Value crossed 5000 TT

Blue Lock Elite — Top 10 in any domain ranking

Verified Genius — 95+ CPI score

[NEW] src/components/AmbitionScore.tsx

Blue Lock Ego Score visualization:

Animated horizontal bars for each dimension

Overall score with glowing effect

Evidence links for each dimension

Phase 4: Company Dashboard — The War Room

[NEW] src/app/company/page.tsx — Company Dashboard

Sections:

Token Balance — Available Talent Tokens with purchase history

Active Bids — Table of current bids with candidate cards

Following Feed — Real-time updates from followed candidates

Candidate Discovery — Search + AI-powered filters

Trial Internships — Active internship tracker

Recommended Candidates — AI suggestions based on company profile

Hidden Gem Alert — Highlighted undervalued candidates

[NEW] src/app/company/discover/page.tsx — Candidate Discovery

Advanced search with filters:

Best Now / Best Future / Cheapest Hidden Gem / High Risk High Reward

Domain filter

CPI minimum

Market value range

Blind mode toggle

Sort by: Fit, Potential, Value, Growth Rate

[NEW] src/components/CandidateTable.tsx

Rich table showing: | Candidate | Fit | Potential | Current Value | Demand | Risk | Action | With inline bid button and follow button.

[NEW] src/components/BidModal.tsx

Modal for placing bids:

Token amount slider

AI-generated compatibility report

Bid history for this candidate

Market analysis (supply/demand for this skill set)

[NEW] src/components/FollowingFeed.tsx

Real-time feed showing:

"Ayush completed Docker certification → Value +350 TT"

"Priya won Google AI Hackathon → Value +1200 TT"

Live value change animations

Phase 5: Talent Market — The Trading Floor

[NEW] src/app/market/page.tsx — Talent Market

The Bloomberg Terminal of talent:

Live Ticker — Scrolling banner of top movers

Market Overview — Cards showing domain-level supply/demand

Top Gainers / Losers — Weekly value change leaderboard

Domain Indices — AI, Backend, Frontend, DevOps, etc. (like stock indices)

Scarcity Dashboard — Supply vs Demand with multipliers

Recent Transactions — Blockchain-backed bid log

[NEW] src/app/market/rankings/page.tsx — Rankings

Global Ranking — Top candidates overall

College Ranking — Grouped by institution

Domain Ranking — Per technology domain

Weekly Rising Stars — Biggest value increases with 🔥 indicators

Phase 6: AI Engine & Assessment Arena

[NEW] src/app/assessment/page.tsx — AI Assessment Arena

Company creates an assessment:

Select skills to test

AI generates questions (MCQ, Coding, System Design, etc.)

Student receives invitation

Timed assessment with live coding environment

AI evaluates and generates report

For hackathon: Pre-built assessment templates with simulated AI evaluation.

[NEW] src/lib/ai-engine.ts — AI Integration

Functions for:

generateTalentDNA(resume, portfolio) — Builds the candidate profile

calculateCPI(evidence) — Computes the 7-dimension score

predictCompatibility(candidate, company) — Match percentage

generateCareerInsight(profile) — GenAI career advice

detectHiddenGems(candidates) — Undervalued talent finder

generateAssessment(skills, difficulty) — Test generator

Phase 7: Blockchain Layer

[NEW] contracts/TalentToken.sol — ERC-20 Token

Mintable by admin

Companies purchase tokens

Used for bidding

[NEW] contracts/SoulBoundToken.sol — ERC-721 (Non-transferable)

Minted when student achieves a badge

Cannot be transferred (soul-bound)

Stores achievement metadata

[NEW] contracts/BidContract.sol — Bidding System

Companies place bids (TT)

Bids are locked until accepted/rejected

Transparent ledger

[NEW] src/lib/blockchain.ts — Blockchain Integration

Connect to Hardhat local chain

Token purchase/transfer functions

Bid placement/acceptance

SBT minting

Transaction history

Phase 8: Data Layer & Mock Data

[NEW] src/data/mock-candidates.ts

Rich mock data for 20+ candidates with:

Full profiles, skills, project histories

CPI scores across all 7 dimensions

Market value histories (30 data points each)

Verified credentials

Badge collections

GitHub stats

[NEW] src/data/mock-companies.ts

10+ companies with:

Token balances

Bid histories

Following lists

Job requirements

[NEW] src/data/mock-market.ts

Domain supply/demand data

Scarcity multipliers

Historical market data

Transaction ledger

Shared Components

[NEW] src/components/Navbar.tsx

Sidebar navigation with:

Role-based menu items

Token balance display (for companies)

Rank display (for students)

Animated active state

[NEW] src/components/LiveTicker.tsx

Bloomberg-style scrolling ticker showing real-time value changes.

[NEW] src/components/GlassCard.tsx

Reusable glassmorphism card with hover glow effect.

[NEW] src/components/AnimatedCounter.tsx

Number counter that animates on scroll-into-view.

[NEW] src/components/VerifiedBadge.tsx

Green checkmark badge for verified credentials.

[NEW] src/components/DemandIndex.tsx

Supply vs demand gauge visualization.

[NEW] src/components/CompatibilityHeatmap.tsx

Color-coded heatmap showing candidate-company compatibility.

File Structure Summary

talego/

├── src/

│   ├── app/

│   │   ├── globals.css          # Design system

│   │   ├── layout.tsx           # Root layout

│   │   ├── page.tsx             # Landing page

│   │   ├── student/

│   │   │   ├── page.tsx         # Student dashboard

│   │   │   └── [id]/page.tsx    # Public talent profile

│   │   ├── company/

│   │   │   ├── page.tsx         # Company dashboard

│   │   │   └── discover/page.tsx # Candidate discovery

│   │   ├── market/

│   │   │   ├── page.tsx         # Talent market

│   │   │   └── rankings/page.tsx # Rankings

│   │   ├── assessment/

│   │   │   └── page.tsx         # AI Assessment Arena

│   │   └── api/

│   │       ├── ai/route.ts      # AI endpoints

│   │       └── market/route.ts  # Market data endpoints

│   ├── components/

│   │   ├── TalentCard.tsx

│   │   ├── StockChart.tsx

│   │   ├── CPIRadar.tsx

│   │   ├── BadgeGallery.tsx

│   │   ├── AmbitionScore.tsx

│   │   ├── CandidateTable.tsx

│   │   ├── BidModal.tsx

│   │   ├── FollowingFeed.tsx

│   │   ├── Navbar.tsx

│   │   ├── LiveTicker.tsx

│   │   ├── GlassCard.tsx

│   │   ├── AnimatedCounter.tsx

│   │   ├── VerifiedBadge.tsx

│   │   ├── DemandIndex.tsx

│   │   └── CompatibilityHeatmap.tsx

│   ├── lib/

│   │   ├── ai-engine.ts

│   │   ├── blockchain.ts

│   │   ├── market-calculator.ts

│   │   └── firebase.ts

│   └── data/

│       ├── mock-candidates.ts

│       ├── mock-companies.ts

│       └── mock-market.ts

├── contracts/

│   ├── TalentToken.sol

│   ├── SoulBoundToken.sol

│   └── BidContract.sol

├── hardhat.config.ts

├── package.json

└── next.config.ts

Verification Plan

Automated Tests

bash

npm run build          # Verify no build errors

npm run lint           # Verify no lint errors

npx hardhat compile    # Verify smart contracts compile (if blockchain chosen)

npx hardhat test       # Run contract tests

Manual Verification

Walk through complete student journey (register → see profile → view bids)

Walk through company journey (discover → filter → bid → follow → assess)

Verify live ticker animates smoothly

Verify stock chart is interactive

Verify bid modal updates token balance

Test blind mode toggle

Verify all animations are smooth at 60fps

Test on 1920x1080 for hackathon projector

Demo Script

Landing page — Show the wow factor

Student signs up — AI builds Talent DNA

Student dashboard — Stock chart, CPI, badges, compatibility

Company logs in — Discovers candidates, uses Hidden Gem Detector

Company bids — Token deduction, market value updates

Student sees bids — Multiple offers, value increases

Company requests assessment — AI generates test

Trial internship — Performance tracking

Blockchain explorer — Show transparent transaction log

Rankings — Global, domain, rising stars